**Week x 20/2/2017~26/2/2017 and 27/2/2017~5/3/2017**

-Redesign the dialogs (delete video function add opengl 2D graph)

-Add unit and name of each property of plasma

-Creating 2D graph function

-Create the main illustrate file to the main page of program

-Write the user specification

-Sorting data and add comments to the code

**Week x 6/3/2017~12/3/2017**

-Minimize function

-Final debug

-Programme final check

-Design poster and take advices

-Print poster

**Week x 13/3/2017~19/3/2017**

-Additional information to logbook

-Produce the film of my FYP (15/3/2017) (question: should I take my face?)

**Week x 20/3/2017~26/3/2017**

-Write the speech for presentation

-Prepare presentation

**Week x 27/3/2017~29/3/2017**

-Bench inspection